# RevenueUsage Backend — Missing Features & Endpoints

Gap analysis comparing the RUTS desktop application against the RevenueUsage API backend.

# RevenueUsage Backend — Missing Features & Endpoints

## Purpose

RUTS is the existing WPF desktop application used by CBOS staff today. It has no REST API of its own — it talks directly to SQL Server via Entity Framework Core repositories and a Unit of Work (Repositories\Unitofwork.cs, Repositories\RepositoryBase.cs in the RUTS repo). Those repositories, together with the ViewModels/Views that call them, define the full set of business capabilities currently in production use.

RevenuUsage (this repo) is the new ASP.NET Core Clean Architecture backend (Controllers → MediatR CQRS handlers → Dapper repositories → stored procedures) intended to expose this functionality over HTTP for a future Angular client.

This document compares the two side by side, feature area by feature area, to track what still needs to be built in RevenuUsage before it can fully replace RUTS's data layer.

How to read the tables: each row is one capability. *RUTS behavior* cites the source repository/class in the RUTS repo. *RevenueUsage status* cites the controller/endpoint (or lack thereof) in this repo. *Gap* summarizes what's missing. *Priority* is a rough suggestion (High = blocks core workflows or is a hard dependency of other endpoints; Medium = important but not blocking; Low = nice-to-have / export-only).

Endpoint inventory used for comparison: 7 controllers / ~35 actions in RevenuUsage.API\Controllers (TransferController, ResourcesController, ObligationsController, CurrenciesController, BeneficiariesController, LookupsController, RevenueUsageController).

## 1. Authentication & Users — **Missing entirely**

| Feature | What RUTS does | RevenueUsage coverage | Gap | Priority |
| --- | --- | --- | --- | --- |
| Login | Authenticates by employee number + password against the Users table (Authentication\AuthenticateUser.cs:23-27); routes to Employee vs Admin shell based on Role (ViewModel\LoginViewModel.cs:116-123) | None — no AuthController, no login endpoint anywhere in RevenuUsage.API | No way for a client to authenticate at all | High |
| User CRUD | Create/edit/soft-delete employee/admin users (Repositories\UserRepository.cs: Exists L40, Update L58) | None | No user-management endpoints | High |
| Password reset (self & admin-initiated) | UserRepository.ResetPassword L46, CheckPassword L53; separate self-service vs admin views | None | No reset-password endpoint | Medium |
| Role-based authorization (Employee / Admin / Super Admin) | Enforced client-side by which shell/menu loads (Layout.xaml.cs, AdminLayout.xaml.cs) | None — launchSettings.json has anonymousAuthentication: true, no [Authorize] attributes anywhere in RevenuUsage.API | No auth/authorization middleware or role checks | High |

Everything else below assumes this gap will eventually be closed, since every write endpoint in RevenueUsage currently accepts a free-text CreatedBy/ModifiedBy/DeletedBy string in the request body instead of deriving identity from an authenticated principal.

## 2. Correspondents (master data) — **Missing entirely**

| Feature | What RUTS does | RevenueUsage coverage | Gap | Priority |
| --- | --- | --- | --- | --- |
| Correspondent CRUD | Create/edit correspondent banks with Name, Code, Country (Repositories\CorrespondentRepository.cs: Update L65, Exists L23) | None — no CorrespondentsController | Can't create/manage correspondents at all | High |
| Correspondent combo/lookup data | GetComboData L29, GetCorrespondentsWithAccountsComboData L39, GetCorrespondentName L57 | None | No lookup endpoint for correspondents | High |

Note: RevenueUsage's TransferController, ResourcesController, and CurrenciesController all reference a CorrespondentAccountId as an input parameter, but there is no endpoint anywhere to create, list, or manage the correspondents or accounts those IDs point to. This is the most foundational gap — it blocks meaningful use of nearly every existing endpoint from a fresh database.

## 3. Correspondent Accounts (master data) — **Missing entirely**

| Feature | What RUTS does | RevenueUsage coverage | Gap | Priority |
| --- | --- | --- | --- | --- |
| Account CRUD | Create/edit accounts per correspondent + currency (Repositories\AccountRepository.cs: GetAll L27, Update L77) | None — no AccountsController | No way to create/manage correspondent accounts | High |
| Account existence / movement checks | Exists L67, HasMovements L72 (used to guard delete) | None | No equivalent validation endpoint | Medium |
| Account balance | Tracked on the Account entity, updated by transactions/covers/deals | Read indirectly via statements/valuation only | No direct "get account" or "get balance" endpoint | Medium |

## 4. Beneficiaries (master data) — **Read-only in RevenueUsage**

| Feature | What RUTS does | RevenueUsage coverage | Gap | Priority |
| --- | --- | --- | --- | --- |
| Create/edit beneficiary | Repositories\BeneficariesRepository.cs: Update L36 | None | No create/update endpoint | Medium |
| List/combo beneficiaries | GetComboData L22, GetBeneficaryName L29 | None | No list/lookup endpoint | Medium |
| Beneficiary exists check | Exists L42 | None | — | Low |
| Beneficiary statement (transfers) | Implicit via transaction history filtered by beneficiary | BeneficiariesController.GetBeneficiaryStatement (GET api/Beneficiaries/{beneficiaryId}/transfers) | Covered (read-only) | — |

## 5. Currencies (master data) — **Partially covered**

| Feature | What RUTS does | RevenueUsage coverage | Gap | Priority |
| --- | --- | --- | --- | --- |
| Currency CRUD (code, EN/short names) | Repositories\CurrencyRepository.cs: Update L119, Exists L125 | None — CurrenciesController has no create/update/delete for currency master records | No currency master-data CRUD | Medium |
| Currency list / combo / by-correspondent | GetAllCurrencies L25, GetComboData L50, GetAvailableCurrencies L69, GetComboDataByCorrespondent L89 | None | No "list currencies" endpoint | Medium |
| Currency balances | — | GET api/Currencies/balances | Covered (and arguably ahead of RUTS) | — |
| Correspondent balances by currency | — | GET api/Currencies/correspondent-balances | Covered | — |
| Daily valuation (cash/gold in USD) | Reserve reports | GET api/Currencies/daily-valuation | Covered (read) | — |
| Exchange rates (get/add/delete) | Rates read from ExchangeRates table, populated externally, only consumed via reports (Report.GetRateFor/GetRateByIdFor L507-528) | GET/POST api/Currencies/exchange-rates, DELETE api/Currencies/exchange-rates/{id} | RevenueUsage is ahead of RUTS here — full CRUD exists where RUTS only reads | — (covered / exceeded) |

## 6. Resource Items (master data / categories) — **Missing entirely**

| Feature | What RUTS does | RevenueUsage coverage | Gap | Priority |
| --- | --- | --- | --- | --- |
| Resource item CRUD | Create/edit resource categories used to classify credit transactions (Repositories\ResourceItemRepository.cs: Update L43) | None | ResourcesController only manages resource *transactions* (AddResourceToCorrespondentAccount, GetResourceStatement, DeleteResource) against a ResourceTypeId — there's no endpoint to create/list/edit the resource type/category master list itself | Medium |
| Resource item list/combo | GetComboData L27, GetResourceName L35 | None | No lookup endpoint for ResourceTypeId values | Medium |

## 7. Transactions / Transfers — **Mostly covered, some gaps**

| Feature | What RUTS does | RevenueUsage coverage | Gap | Priority |
| --- | --- | --- | --- | --- |
| Create transaction (Credit/Debit) | CreateTransactionViewModel; TransactionRepository.Update L27 | POST api/Transfer (TransferController.CreateTransfer) | Roughly parallel; RevenueUsage transfer model doesn't explicitly surface a Credit/Debit "Type" the way RUTS does (relies on OperationTypeId/ResourceTypeId/UsageTypeId instead) — verify these map 1:1 to RUTS's Credit/Debit semantics | Low (naming/parity check) |
| Confirm transaction | SuperTransactionViewModel ~L498-516 (updates account balances) | PUT api/Transfer/ConfirmTransfer | Covered | — |
| Reject transaction | Not an explicit RUTS concept (soft-delete instead) | PUT api/Transfer/RejectTransfer | RevenueUsage is ahead here | — |
| Delete/soft-delete transaction | Soft delete via Deleted_at | DELETE api/Transfer/{transferId} | Covered | — |
| List/filter transactions (pending vs completed) | TransactionsViewModel splits pending (StatementDate == null) vs completed lists, with paging/filtering | None — no GET list endpoint for transfers, only statement/report-style reads | No generic "list transfers with filters" endpoint (only per-account/per-currency statements exist) | Medium |
| Account statement | Implicit from transaction list per account | GET api/Transfer/Statement/GetCorrespondentAccountStatement | Covered | — |
| Currency statement | Report.GetCurrenciesData | GET api/Transfer/Statement/GetCurrencyStatement | Covered | — |
| Final bank position | Report.GetForeignReserveReport (approx.) | GET api/Transfer/Statement/GetFinalBankPosition | Covered | — |

## 8. Covers / Replenishments — **Missing entirely**

| Feature | What RUTS does | RevenueUsage coverage | Gap | Priority |
| --- | --- | --- | --- | --- |
| Create cover (transfer between two correspondent accounts) | CreateCoverViewModel: UpdateAcccount L191, AddCovering L201, ExecuteSaveCommand L207; updates both account balances | None | No equivalent command/endpoint anywhere in RevenuUsage | High |
| List covers | Repositories\CoveringRepositories.cs: GetAllCoverings L26 | None | No listing endpoint | Medium |
| Validate accounts for cover | CheckAccounts L106 | None | — | Low |
| Delete cover (with re-validation) | ChecktoDelete L130, Update L173 | None | — | Medium |

## 9. Dealing (FX transfer between accounts) — **Missing entirely**

| Feature | What RUTS does | RevenueUsage coverage | Gap | Priority |
| --- | --- | --- | --- | --- |
| Create deal (FX transfer with exchange rate) | Repositories\DealRepository.cs: GetAllDeals L25, CheckAccounts L90, Update L179 | None | No DealingController/equivalent commands | High |
| List/delete deals | ChecktoDelete L115, GetComboData L157 | None | — | Medium |

## 10. Reserves (Gold / Cash / Deposits) — **Read-only in RevenueUsage**

| Feature | What RUTS does | RevenueUsage coverage | Gap | Priority |
| --- | --- | --- | --- | --- |
| Enter reserve stats (Gold, CashInHand, Deposits) | Reserve\CreateViewModel → ReserveRepository (base CRUD Add) | None — CurrenciesController.GetDailyValuation only reads cash/gold figures | No POST/create endpoint to record new reserve entries | High |
| Latest reserve stats | Dashboard.GetStats L116-120 | Partially via GET api/Currencies/daily-valuation | Read side roughly covered; write side missing | — |

## 11. Obligations — **Payments covered, creation missing**

| Feature | What RUTS does | RevenueUsage coverage | Gap | Priority |
| --- | --- | --- | --- | --- |
| Create obligation (Bank / Company / Other) | CreateObligationViewModel; Repositories\ObligationRepository.cs: GetRate L18, Update L24 | None — ObligationsController only has payment/statement endpoints | No "create obligation" endpoint; obligations must already exist to record a payment against them, and the obligations table isn't even defined in this codebase's schema (only referenced via stored procs) | High |
| Add installment/payment | InstallmentViewModel.ExecuteSaveCommand L33-69 | POST api/Obligations/payment | Covered | — |
| Delete payment | Soft delete | DELETE api/Obligations/payment/{obligationPaymentId} | Covered | — |
| Obligation statement (details + payments) | Report.GetBanksObligationData L367, GetOthersObligationData L415, GetCompaniesObligationData L461 | GET api/Obligations/statement/{obligationId} | Covered for a single obligation; no aggregate "list all obligations by type" endpoint | Medium |

## 12. Dashboard Analytics — **Missing entirely**

| Feature | What RUTS does | RevenueUsage coverage | Gap | Priority |
| --- | --- | --- | --- | --- |
| Monthly debit bar chart | Repositories\Dashboard.cs: GetBarChartData L33-72 | None | No analytics endpoint | Medium |
| Credit-by-resource pie chart | GetPieChartData L80-115 | None | — | Medium |
| Correspondents balance widget | GetCorrespondentsBallance L74-78 | Roughly covered by GET api/Currencies/correspondent-balances | Overlaps with an existing endpoint — may not need a dedicated dashboard route | Low |
| Latest stats summary (Gold/Cash/Deposits) | GetStats L116-120 | Roughly covered by GET api/Currencies/daily-valuation | Overlaps | Low |

## 13. Reports & Export — **Partially covered, no export**

| Feature | What RUTS does | RevenueUsage coverage | Gap | Priority |
| --- | --- | --- | --- | --- |
| Correspondents balance report (multi-currency) | Report.GetCorrespondentCurrenciesTotal L31-131 | GET api/Currencies/correspondent-balances (approx.) | Roughly covered; verify column/field parity | Low |
| Foreign reserve report | Report.GetForeignReserveReport L189+ | GET api/Transfer/Statement/GetFinalBankPosition, GET api/Currencies/daily-valuation (approx.) | Roughly covered; verify parity | Low |
| Resources report | Report.GetResourcesReport L307 | GET api/Resources/statement/{correspondentAccountId} is per-account only | No aggregate cross-account resources report | Medium |
| Credit/Debit movement reports | Report.GetCreditMovements L318, GetDebitMovements L343 | Approximated by account/currency statements | No dedicated movement-list report across accounts | Medium |
| Obligations report (Banks/Companies/Others breakdown) | Report.GetBanksObligationData L367, GetOthersObligationData L415, GetCompaniesObligationData L461 | Only single-obligation statement exists | No aggregate obligations report by party type | Medium |
| PDF export | View\Reports\*.xaml.cs: ExportToPdf (CorrespondentsBalance L122, ForeignReserve L57, ObligationsReport L160) | None | No export/download endpoints of any kind | Low |
| Excel export | Same views: ExportToExcel (L253, L239, L339) | None | — | Low |

## 14. Already covered / no action needed

These areas already have parity (or better) in RevenueUsage and require no immediate work:

| Feature | RUTS | RevenueUsage |
| --- | --- | --- |
| Banks (remitting banks) CRUD | Repositories\BanksRepository.cs (GetComboData, Update, Exists) | Full CRUD: GET/POST/PUT/DELETE api/Lookups/banks[/{id}] |
| Companies CRUD | Repositories\CompanyRepository.cs | Full CRUD: GET/POST/PUT/DELETE api/Lookups/companies[/{id}] |
| Countries | Not a distinct master-data screen in RUTS (Country is just a field on Correspondent) | Full CRUD: GET/POST/PUT/DELETE api/Lookups/countries[/{id}] — a RevenueUsage addition beyond RUTS's scope, not a gap |
| Exchange rates | Read-only, populated externally into the ExchangeRates table | Full CRUD: GET/POST/DELETE api/Currencies/exchange-rates — RevenueUsage exceeds RUTS here |
| Beneficiary statement (read) | Implicit via transaction filtering | GET api/Beneficiaries/{beneficiaryId}/transfers |
| Health check | N/A (desktop app) | GET api/RevenueUsage/HealthCheck |

## Summary by priority

High priority (blocking / foundational):

Authentication & user management (Section 1)

Correspondents master data (Section 2)

Correspondent Accounts master data (Section 3)

Covers / Replenishments (Section 8)

Dealing / FX transfers (Section 9)

Reserve entry (create Gold/Cash/Deposits) (Section 10)

Obligation creation (Section 11)

Medium priority:

Beneficiary create/update/list (Section 4)

Currency master-data CRUD (Section 5)

Resource item master data (Section 6)

Transaction list/filter endpoint (Section 7)

Covers listing/delete (Section 8)

Dealing listing/delete (Section 9)

Aggregate obligations report (Section 11, 13)

Dashboard bar/pie chart data (Section 12)

Resources & movement reports (Section 13)

Low priority:

Naming/semantic parity checks (Credit/Debit typing)

Dashboard widgets that already overlap existing endpoints

PDF/Excel export endpoints

Note on unused code in RevenueUsage: RevenuUsage.Application\Features\RevenueUsages (RecordRevenueUsage command, GetRevenueUsageById query, backed by an in-memory repository) has no controller wiring it to HTTP and does not correspond to any RUTS feature — it appears to be leftover scaffolding from the initial CQRS setup and is out of scope for this comparison.